OFFFICE OF THE PRINCIPAL, GOVT. DEGREE COLLEGE BARAMULLA

(Re-Accredited by NAAC Grade ‘A’

College with Potential for Excellence (CPE) Status

Tele-fax : 01952-234214

e-mail: varmulcollege@gamil.com

website: www.baramulalcollege.net

*************

The Secretary to Govt.,

Higher Education Department,

Civil Secretariat, Srinagar

No. GCB/C-7/2021-22/445							Dated: 17-06-2021

Sub.:-	Request for release of funds under Capex Budget as per Action Plan and proposed new works – thereof.

Madam,

This has reference to the subject captioned. In this connection your good self has allotted funds to this college as per estimated cost and requirement, the details of which are enclosed as detailed below. This college has utilized around 94% of funds released following the codal procedure like through GeM portal, e-tendering and through Govt. approved executing agencies like R&B (PWD), SICOP. Under Non-construction/skill component, the college has procured the items/equipment’s/machinery as per requirement of concerned academic departments through GeM portal.

The college has identified some more works/requirements, the details of which are given below which need to be undertaken during the current academic year in view of forthcoming NAAC Peer Team visit, Expert Committee of Autonomous Colleges and Advisory Committee of CPE scheme of University Grants Commission New Delhi.

- Action Plan of Skill courses					Annexure-I

- Action Plan of Ongoing Construction Works			Annexure II

- Action Plant of New Proposed Construction Works 		Annexure III

- Action Plan of New Non-Construction Works		Annexure IV

Yours faithfully,

Principal,

Govt. Degree College Baramulla

Copy to the:

- Director Finance Higher Education Department, Civil Secretariat Srinagar for information.

- Director Planning Higher Education Department, Civil Secretariat Srinagar for information.

- Concerned file

Annexure-A

Action Plan for Skill Courses under Capex Budget

| 1. | Name of the component with Beams code | HEDSS2020100276- Establishment of skill Centre (Spoke) Fine Arts, Music and Languages |
| --- | --- | --- |
| 2. | Estimated Cost | 50.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM procurement |
| 4. | Amount of Expenditure as on 03/2021 | 4.72 Lakhs |
| 5. | Physical Progress | 10% |

Proposed Action Plan for Establishment of skill Centre (Spoke) Fine Arts, Music and Languages

| S.No. | Action Plan Component | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- |
| 1 | Proposed Construction earmarked for creating infrastructure for housing equipments | 0 |  | 0.00 |
| 2 | Upgradation/Refurbishing | Rs. 20.00 Lakhs |  | 20.00 |
| 3 | Equipments | Sitar Professional 10 Nos. | 2.50 | 5.28 |
|  |  | Rack for musical instrument 05 Nos | 0.50 |  |
|  |  | Keyboard amplifier 02 Nos | 0.37 |  |
|  |  | Musical Instruments | 1.91 |  |
| 4 | Recurring Expenditure | Honorarium for trainers | 5.00 | 20.00 |
|  |  | Musical Concert events | 5.00 |  |
|  |  | On the job training/hands on training tot students | 10.00 |  |
|  |  |  | Total | 45.28 |

Annexure-B

| 1. | Name of the component with Beams code | HEDSS2020100386- Establishment of skill Centre (Spoke) in Infrastructure /Engineering |
| --- | --- | --- |
| 2. | Estimated Cost | 100.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM procurement |
| 4. | Amount of Expenditure as on 03/2021 | 9.912 Lakhs |
| 5. | Physical Progress |  |

Proposed Action Plan for Establishment of skill Centre (Spoke) in Infrastructure /Engineering

| S.No. | Action Plan Component | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- |
| 1 | Proposed Construction earmarked for creating infrastructure for housing equipments | Rs. 50.00 Lakhs |  | 50.00 |
| 2 | Upgradation/Refurbishing | Rs. 10.00 Lakhs |  | 10.00 |
| 3 | Equipments | Rs. 30.088 Lakhs |  | 20.088 |
| 4 | Recurring Expenditure | Up keeping & maintenance of internet, telephone & electrical equipments | 1.00 | 10.00 |
|  |  | Man power/Trainers | 3.00 |  |
|  |  | Remuneration to Resource persons | 3.00 |  |
|  |  | TA/DA to resource person for lecture purpose, TA to incubates | 1.50 |  |
|  |  | Organizing workshops/ other events | 1.50 |  |
|  |  | Total Cost of the project | 10.00 Lacs |  |
|  |  |  | Total | 90.088 |

Annexure-C

| 1. | Name of the component with Beams code | HEDSS2020100387- Establishment of skill Centre (Spoke)Food Technology and Food Processing |
| --- | --- | --- |
| 2. | Estimated Cost | 200.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM procurement / E-tender |
| 4. | Amount of Expenditure as on 03/2021 | 9.93 Lakhs |
| 5. | Physical Progress | 5% |

Proposed Action Plan for Establishment of skill Centre (Spoke)Food Technology and Food Processing

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 190.07 Lacs | 100.00 |  | 100.00 |
| 2 | Upgradation/Refurbishing |  | 25.00 |  | 25.00 |
| 3 | Equipments |  | 25.00 |  | 25.00 |
| 4 | Recurring Expenditure (Honorarium for subject experts/trainers/hands on on-the-job training for student trainees etc.) |  | 40.07 |  | 40.07 |
|  |  |  |  | Total | 190.07 |

Annexure-D

| 1. | Name of the component with Beams code | HEDSS2020100485- Setting up of Industrial Skills |
| --- | --- | --- |
| 2. | Estimated Cost | 50.00 Lakhs |
| 3. | Deputation of students for Skill training | Training of Students by Govt Polytechnic College, Bla, NIELlT , IIT Bombay , |
| 4. | Amount of Expenditure as on 03/2021 | 9.96 Lakhs |
| 5. | Physical Progress | 20% |

Proposed Action Plan for Setting up of Industrial Skills

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 20.00 Lacs | 0.00 |  | 0.00 |
| 2 | Upgradation/Refurbishing of existing studio |  | 0.00 |  | 0.00 |
| 3 | Equipments (Computers/ Genset) |  | 0.00 |  | 0.00 |
| 4 | Books/ Periodicals/Newspapers etc. |  | 0.00 |  | 0.00 |
| 5 | Recurring (Skill/Industrial Training, Honorarium, Deputation of Student Trainees, Misc. etc.) |  | 20.00 |  | 20.00 |
|  |  |  |  | Total | 20.00 |

Annexure-E

| 1. | Name of the component with Beams code | HEDSS2020100561- Automation of Library and upgradation of Library/ Laboratory |
| --- | --- | --- |
| 2. | Estimated Cost | 30.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | E-Tendering/GeM Procurement |
| 4. | Amount of Expenditure as on 03/2021 | 9.862 Lakhs |
| 5. | Physical Progress | 35% |

Proposed Action Plan for Automation of Library and upgradation of Library/ Laboratory

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Upgradation/Refurbishing - IFF Department (Equipments/ Specimen jars etc.) - Zoology Modular Furniture - Anthropology - Clinical Biochemistry |  | 5.00 10.00 2.594 2.594 |  | 20.188 |
|  |  |  |  | Total | 20.188 |

Annexure-F

| 1. | Name of the component with Beams code | HEDSS2021100406- Alrazia Chair for mental illness and Psychotherapy |
| --- | --- | --- |
| 2. | Estimated Cost | 100.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | R&B (PWD) |
| 4. | Amount of Expenditure as on 03/2021 | 16.705 Lakhs |
| 5. | Physical Progress | 20% |

Proposed Action Plan for Alrazia Chair for mental illness and Psychotherapy

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 83.295 Lacs | 50.00 |  | 50.00 |
| 2 | Upgradation/Refurbishing of existing studio |  | 0.00 |  | 0.00 |
| 3 | Equipments (Computers/ Genset) |  | 05.00 |  | 05.00 |
| 4 | Books/ Periodicals/Newspapers etc. |  | 10.00 |  | 10.00 |
| 5 | Recurring (Honorarium, Research Project, Seminars/Workshops etc.) |  | 18.295 |  | 18.295 |
|  |  |  |  | Total | 83.295 |

Annexure-G

| 1. | Name of the component with Beams code | HEDSS2021100727- Augmentation of infrastructure in academic department |
| --- | --- | --- |
| 2. | Estimated Cost | 100.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM procurement |
| 4. | Amount of Expenditure as on 03/2021 | 33.65 Lakhs |
| 5. | Physical Progress | 35% |

Proposed Action Plan for Augmentation of infrastructure in Academic Department

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction of state-of-the-art Green House | 66.35 Lacs | 28.51 |  | 28.51 |
|  | Proposed Construction of Fish Pond for academic IFF Department |  | 37.84 (DPR/Cost Estimate of R&B enclosed) |  | 37.84 |
| 2 | Upgradation/Refurbishing |  | 0.00 |  | 0.00 |
| 3 | Equipments |  |  |  | 0.00 |
| 4 | Recurring Expenditure |  |  |  | 0.00 |
|  |  |  |  | Total | 66.35 |

Annexure-H

| 1. | Name of the component with Beams code | HEDSS2021100753- Development of Research Centre/ HUB in Mass Communication and Multimedia at GDC Baramulla |
| --- | --- | --- |
| 2. | Estimated Cost | 200.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | R&B (PWD) |
| 4. | Amount of Expenditure as on 03/2021 | 50.00 Lakhs |
| 5. | Physical Progress | 25% |

Proposed Action Plan for Development of Research Centre/ HUB in Mass Communication and Multimedia

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 150.00 Lacs | 100.00 |  | 100.00 |
| 2 | Upgradation/Refurbishing |  | 25.00 |  | 25.00 |
| 3 | Equipments |  | 10.00 |  | 10.00 |
| 4 | Recurring Expenditure |  | 15.00 |  | 15.00 |
|  |  |  |  | Total | 150.00 |

Annexure-I

| 1. | Name of the component with Beams code | HEDSS2021100106- Establishment of E.Content generation |
| --- | --- | --- |
| 2. | Estimated Cost | 50.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM procurement |
| 4. | Amount of Expenditure as on 03/2021 | 14.95 Lakhs |
| 5. | Physical Progress | 40% |

Proposed Action Plan for Establishment of E.Content Generation

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 35.05 Lacs | 0.00 |  | 0.00 |
| 2 | Upgradation/Refurbishing of existing studio |  | 10.00 |  | 10.00 |
| 3 | Equipments (Computers/ Genset) |  | 20.00 |  | 20.00 |
| 4 | Recurring Expenditure (Internet Charges, Maintenance/ AMC/Allied items etc.) |  | 5.05 |  | 5.05 |
|  |  |  |  | Total | 35.05 |

Annexure-J

| 1. | Name of the component with Beams code | HEDSS2021100255- Development of Browsing centre with 60 Kv Genset , hot & cold AC |
| --- | --- | --- |
| 2. | Estimated Cost | 200.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM/E-Tendering procurement |
| 4. | Amount of Expenditure as on 03/2021 | 19.82Lakhs |
| 5. | Physical Progress | 35% |

Proposed Action Plan for Development of Browsing centre with 60 Kv Genset , hot & cold AC

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 38.18 Lacs | 0.00 |  | 0.00 |
| 2 | Upgradation/Refurbishing |  | 5.00 |  | 5.00 |
| 3 | Equipments (Computers/ Genset) |  | 20.00 |  | 20.00 |
| 4 | Recurring Expenditure (Internet Charges, Maintenance/ AMC/Allied items etc.) |  | 13.18 |  | 13.18 |
|  |  |  |  | Total | 38.18 |

Annexure-K

| 1. | Name of the component with Beams code | HEDSS2021100397- Innovation & Incubation Centre |
| --- | --- | --- |
| 2. | Estimated Cost | 200.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM procurement |
| 4. | Amount of Expenditure as on 03/2021 | 34.87Lakhs |
| 5. | Physical Progress | 20% |

Proposed Action Plan for Innovation & Incubation Centre

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 165.18 Lacs | 100.00 |  | 100.00 |
| 2 | Upgradation/Refurbishing |  | 30.00 |  | 30.00 |
| 3 | Equipments |  | 20.00 |  | 20.00 |
| 4 | Recurring Expenditure (Honorarium for subject experts/trainers/hands on on-the-job training for student trainees etc.) |  | 15.18 |  | 15.18 |
|  |  |  |  | Total | 165.18 |

Annexure-L

| 1. | Name of the component with Beams code | HEDSS2021100550- Establishment of skill Centre (HUB) in IT Computers and Electronics |
| --- | --- | --- |
| 2. | Estimated Cost | 400.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | E-Tendering/GeM Procurement |
| 4. | Amount of Expenditure as on 03/2021 | 49.99 Lakhs |
| 5. | Physical Progress | 12.50% |

Proposed Action Plan for Establishment of skill Centre (HUB) in IT Computers and Electronics

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction of Skill Lab | 350.01 Lacs | 320.00 |  | 320.00 |
| 2 | Upgradation/Refurbishing |  | 10.00 |  | 10.00 |
| 3 | Equipments (Computers/ Software etc.) |  | 10.00 |  | 10.00 |
| 4 | Books/ Periodicals/Newspapers etc. |  | 5.00 |  | 5.00 |
| 5 | Recurring (Skill/Industrial Training, Honorarium, Deputation of Student Trainees, Misc. etc.) |  | 5.01 |  | 5.01 |
|  |  |  |  | Total | 350.01 |

Annexure-M

| 1. | Name of the component with Beams code | HEDSS2021100560- Establishment of skill Centre (HUB) Mass Communication & Multi Media Production |
| --- | --- | --- |
| 2. | Estimated Cost | 400.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | GeM procurement / E-tender |
| 4. | Amount of Expenditure as on 03/2021 | 49.86 Lakhs |
| 5. | Physical Progress | 12.50% |

Proposed Action Plan for Establishment of skill Centre (HUB) Mass Communication & Multi Media Production

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction | 350.14 Lacs | 250.00 |  | 250.00 |
| 2 | Upgradation/Refurbishing |  | 25.00 |  | 25.00 |
| 3 | Equipments |  | 25.00 |  | 25.00 |
| 4 | Recurring Expenditure (Honorarium for subject experts/trainers/hands on on-the-job training for student trainees etc.) |  | 50.14 |  | 50.14 |
|  |  |  |  | Total | 350.14 |

Annexure-N

| 1. | Name of the component with Beams code | HEDSS2021100627- Research and Innovation: Establishment of Innovation Ecosystem |
| --- | --- | --- |
| 2. | Estimated Cost | 0.00 Lakhs |
| 3. | Executive Agency/Mode of procurement | E-Tendering/GeM Procurement |
| 4. | Amount of Expenditure as on 03/2021 | 0.00 Lakhs |
| 5. | Physical Progress | 0 |

Proposed Action Plan for Research and Innovation: Establishment of Innovation Ecosystem

| S.No. | Action Plan Component | Proposed Amount of Expenditure (Outlay) for FY 2021-22 | Breakup of Proposed Amount |  | Total Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Proposed Construction of Skill Lab | 350.01 Lacs | 100.00 |  | 100.00 |
| 2 | Upgradation/Refurbishing |  | 0.00 |  | 0.00 |
| 3 | Scientific Equipments |  | 80.00 |  | 80.00 |
| 4 | Books/ Periodicals/Newspapers etc. |  | 10.00 |  | 10.00 |
| 5 | Recurring (Workshops/Seminars/ Conference/ Research Propsosal Misc. etc.) |  | 10.00 |  | 10.00 |
|  |  |  |  | Total | 200.00 |

Annexure-III

New Proposed Works for the Financial Year 2021-22

Construction									(Amount in Lakhs)

| S. No. | Name of Work | Financial Year | Proposed Funds Required | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Construction of (G+3) PG Block (4-storied) | 2021-22 | 1500.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 2 | Construction of Science Block (3-storied) | 2021-22 | 1000.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 3 | Construction of Staff Quarters (3-Storied) | 2021-22 | 500.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 4 | Construction of Concrete Compound Wall around College Campus | 2021-22 | 500.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 5 | Construction of Two Nos. Chowkidar Sheds (main building & Computer Application block) | 2021-22 | 50.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 6 | Fabrication of Students Common Room | 2021-22 | 25.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 7 | Construction of 3-Storied Examination Hall | 2021-22 | 300.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 8 | Construction of Two Storied Cafteria Block (Separate for Boys & Girls) | 2021-22 | 100.00 | Request for DPR submitted to R&B (PWD) Baramulla |
| 9 | Construction of Lilly Pond | 2021-22 | 3.97 Lacs | DPR/Cost Estimate of R&B Attached |
| 10 | Construction of College Main Gate | 2021-22 | 14.96 Lacs | DPR/Cost Estimate of R&B Attached |
| 11 | Construction of Store Shed for Boys Hostel and Girls Hostel | 2021-22 | 50.00 | Request for DPR submitted to R&B /SICOP |
| 12 | Construction of Conference/Meeting Hall with attached toilet block for Computer Applications block | 2021-22 | 100.00 | Request for DPR submitted to R&B /SICOP |
| 13 | Providing of Essential Services Power supply along with repair and renovation of existing Electrification, Electrical Appliances and chemical earthing of various buildings/labs. | 2021-22 | 40.00 | Request for DPR submitted to JKPDD |
| 14 | Construction of Overhead Water Storage Tank along with laying of GI pipes/fitting. | 2021-22 | 20.00 | Request for DPR submitted to R&B /SICOP |
| 15 | Central Instrumentation Facilitation Centre | 2021-22 | 50.00 | Request for DPR submitted to R&B /SICOP |
| 16 | Establishment of infrastructure for Apiculture and Dairy Farming | 2021-22 | 100.00 | Request for DPR submitted to R&B /SICOP |
| 17 | Construction of two storeyed skill labs for i. Extraction and validation of essential oils from Medicinal and Aromatic Plants (MAPS). ii. Soil and Water Quality Analysis | 2021-22 | 100.00 | Request for DPR submitted to R&B /SICOP |
| 18. | Construction of infrastructure for Mushroom Cultivation Lab. | 2021-22 | 100.00 | Request for DPR submitted to R&B /SICOP |
| 19. | Health & Wellness Centre/ First Aid Centre | 2021-22 | 200.00 | Request for DPR submitted to R&B /SICOP |

Annexure-IV

Non-Construction

| 1 | Digital initiative (Interactive Boards/ Networking) | 2021-22 | 50.00 | To be procured from GeM portal/e-tendering |
| --- | --- | --- | --- | --- |
| 2 | Fabrication of Green House | 2021-22 | 40.00 | To be procured from GeM portal/e-tendering |
| 3 | Funds for procurement of high-end equipments for laboratories/Central Instrumentation Facilitation Centre | 2021-22 | 200.00 | To be procured from GeM portal/e-tendering |
| 4 | Upgradation/Equipments for Apiculture & Dairy Farming | 2021-22 | 100.00 | To be procured from GeM portal/e-tendering |
| 5 | Upgradation of Bioinformatics Lab | 2021-22 | 20.00 | To be procured from GeM portal/e-tendering |
| 6 | Providing of Students Furniture for newly established labs/Museum of Department of Botany & Zoology | 2021-22 | 10.00 | To be procured from GeM portal/e-tendering |
| 7 | Repair/Renovation of false ceiling /ceiling of PG Psychology and IT/Electronics Department. | 2021-22 | 15.00 | Through executive agency. |
| 8 | Sports equipments/infrastructure | 2021-22 | 50.00 | To be procured from GeM portal/e-tendering |
| 9. | High Resolution Trinoculur Stero Microscope for Department of Botany | 2021-22 | 10.00 | To be procured from GeM portal/e-tendering |

The information is submitted for further necessary action at your end.

Annexure-I

Gist of Action Plan of Ongoing Skill Courses/ Training components under Capex Budget for the FY 2021-22 of Govt. Degree College Baramulla

| S. No. | Beams Code Name of the Work | Executing /Procurement Agency | Project Initiation Year | Estimated Cost | Allotted Amount | Total Expdt. Ending 03/2021 | Physical Progress (%age) | Whether AA Accorded | Proposed Financial Requirement (Outlay) for FY 2021-22 | Status/ Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 1 | HEDSS2020100276- Establishment of skill Centre (Spoke) Fine Arts, Music and Languages | GeM procurement | 2020-21 | 50.00 | 5.00 | 4.72 | 10% | Yes | 45.28 | Annexure-A |
| 2 | HEDSS2020100386- Establishment of skill Centre (Spoke) in Infrastructure /Engineering | GeM procurement | 2020-21 | 100.00 | 10.00 | 9.912 | 10% | Yes | 90.088 | Annexure-B |
| 3 | HEDSS2020100387- Establishment of skill Centre (Spoke)Food Technology and Food Processing at Baramulla | GeM procurement | 2020-21 | 200.00 | 10.00 | 9.93 | 5% | Yes | 190.07 | Annexure – C |
| 4 | HEDSS2020100485- Setting up of Industrial Skills in GDC Baramulla | Training of Students by Govt Polytechnic College, Bla, NIELlT , IIT Bombay , | 2020-21 | 50.00 | 10.00 | 9.96 | 20% | Yes | 40.04 | Annexure-D |
| 5 | HEDSS2020100561- Automation of Library and upgradation of Library/ Laboratory at GDC Baramulla | E/tender , GeM procurement | 2020-21 | 30.00 | 10.00 | 9.862 | 35% | Yes | 20.138 | Annexure-E |
| 6 | HEDSS2021100406- Alrazia Chair for mental illness and Psychotherapy at GDC Baramulla | R&B (PWD) | 2020-21 | 100.00 | 17.00 | 16.705 | 20% | Yes | 83.295 | Annexure-F |
| 7 | HEDSS2021100727- Augmentation of infrastructure in academic department | GeM procuremnet , Partly R&B | 2020-21 | 100.00 | 35.00 | 33.65 | 35% | Yes | 66.35 | Annexure - G |
| 8 | HEDSS2021100753- Development of Research Centre/ HUB in Mass Communication and Multimedia at GDC Baramulla | R&B (PWD) | 2020-21 | 200.00 | 50.00 | 50.00 | 25% | Yes | 150.00 | Annexure - H |
| 9 | HEDSS2021100106- Establishment of E.Content generation at GDC | GeM procurement | 2020-21 | 50.00 | 15.00 | 14.95 | 40% | Yes | 35.05 | Annexure - I |
| 10 | HEDSS2021100255- Development of Browsing centre with 60 Kv Genset , hot & cold AC at GDC , Baramulla | GeM/ E-tender | 2020-21 | 58.00 | 20.00 | 19.82 | 35% | Yes | 38.18 | Annexure-J |
| 11 | HEDSS2021100397- Innovation & Incubation Centre at GDC Boys Baramulla | GeM procurement | 2020-21 | 200.00 | 35.00 | 34.87 | 20% | Yes | 165.13 | Annexure-K |
| 12 | HEDSS2021100550- Establishment of skill Centre (HUB) in IT Computers and Electronics at GDC at GDC Baramulla. | GeM procurement (Non-construction part) | 2020-21 | 400.00 | 50.00 | 49.99 | 12.50% | Yes | 350.01 | Annexure- L |
| 13 | HEDSS2021100560- Establishment of skill Centre (HUB) Mass Communication & Multi Media Production at GDC Baramulla | GeM procurement / E-tender | 2020-21 | 400.00 | 50.00 | 49.86 | 12.50% | Yes | 350.14 | Annexure - M |
| 14 | HEDSS2021100627- Research and Innovation: Establishment of Innovation Ecosystem | NA | 2020-21 | 200.00 | 0.00 | 0.00 | 0.00 | No | 200.00 | Annexure - N |

Annexure-II

Gist of Action Plan of Ongoing Construction Works under Capex Budget for the FY 2021-22 of Govt. Degree College Baramulla

| S. No. | Beams Code Name of the Work | Executing /Procurement Agency | Project Initiation Year | Estimated Cost | Allotted Amount | Total Fund Released During 2020-21 | Total Expdt. Ending 03/2021 | Physical Progress (%age) | Whether AA Accorded | Proposed Financial Requirement (Outlay) for FY 2021-22 | Status/ Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  | 4 | 5 |  | 6 | 7 | 8 | 9 | 10 |
| 1 | HEDSS2020100008 -Const. of Admission Block at GDC Baramulla | R&B(PWD) Bla. | 2019-20 | 218.34 | 135.60 | 131.70 | 131.70 | 75% | Yes GO No. 525-HE of 2019 Dated: 20-09-2019 TS = Yes | 86.64 | Work under progress |
| 2 | HEDSS2020100158- Construction of retaining wall near 8 roomed with catchment drain Baramulla | SICOP | 2019-20 | 38.37 | 38.37 | 35.00 | 35.00 | 50% | GCB/C-7/ 1937-42 TS: SICOP/DGM/20-21/852 Dated:16-10-2020 | 0.00 | Work under progress |
| 3 | HEDSS2021100769-Raising / Repair of mesh wire fencing around GDC Baramulla | SICOP | 2020-21 | 66.70 | 66.70 | 30.00 | 30.00 | 70% | GCB/C-7/ 4980-4986 TS: SICOP/DGM (M)-20-21/286 | 36.70 | Work under progress |
| 4 | HEDSS2021100171- Up gradation of College Buildings by way of damaged plaster, painting, vitrified tiling, .. | SICOP | 2020-21 | 69.16 | 69.16 | 20.00 | 20.00 | 30% | GCB/C-7/4993-99 Dated: 24/03/21 TS: TV/PE.EE/SICOP-202-21/13-16 | 49.16 | Work under progress |
| 5 | HEDSS2020100543- Construction of Bus Shed and store room at GDC Baramulla | SICOP | 2020-21 | 18.85 | 18.85 | 9.425 | 9.425 | 50% | AA: GCB/C-7/4987-4992 Dated: 24/03/2021 TS: TV/PE.EE/SICOP/20-21/13 Dated: 08/03/21 | 9.425 | Work under progress |
| 6 | HEDSS2020100545- Construction of toilet block at Girls hostel at GDC Baramulla | R&B (PWD) | 2020-21 | 10.00 | 10.00 | 10.00 | 10.00 | 30% | AA: GCB/C-7/5239-44 Dated: 27/03/21 | 10.00 | Request for revalidation sent already to Administrative Department |